## Slide 2: SOFTWARE PROCESS

## Slide 3: Software Process
Set of activities and associated results that produce a software product.

## Slide 4: GENERIC ACTIVITIES
Specification
Development
Validation
Evolution

## Slide 5
SPECIFICATION
customers and engineers define the software to be produced and the constraints on its operation
what the system should do and its development constraints
DEVELOPMENT
Software is designed and programmed
VALIDATION
software is checked to ensure that it is what the customer requires
EVOLUTION
software is modified to adapt it to changing customer and market requirements

## Slide 6: PROJECT
Complete procedure of software development from requirement gathering to testing and maintenance carried out according to the execution methodologies in a specified period of time to achieve intended software product.

## Slide 8: Software project Management Activities
Project Planning
Scope Management
Project Estimation

## Slide 9: PROJECT PLANNING
It is a set of multiple processes, which facilitates software production
Performed before the production of software actually starts

## Slide 10: SCOPE MANAGEMENT
Define the scope
Decide its verification and control
Divide the project into various smaller parts for ease of management.
Verify the scope
Control the scope by incorporating changes to the scope

## Slide 11: project ESTIMATION
Software size estimation
Effort estimation
Time estimation
Cost estimation

## Slide 12: PROJECT SCHEDULING
Break down the project tasks into smaller and manageable form
Find out various tasks and correlate them
Estimate time frame required for each task
Divide time into work-units
Assign adequate number of work-units for each task
Calculate total time required for the project from start to finish

## Slide 13: PROJECT RISK MANAGEMENT
Identification
Categorize
Manage
Monitor

## Slide 14: PROJECT MANGEMENT TOOLS
Gantt Chart

## Slide 15: PERT Chart

## Slide 16: RESOURCE HISTOGRAM

## Slide 17: Critical path analysis
Identifies interdependent tasks in the project
Helps to find out the shortest path or critical path to complete the project successfully Like PERT diagram, each event is allotted a specific time frame

## Slide 18: CAPABILITY MATURITY MODEL(CMM)
CMM is a method to evaluate and measure the maturity of the software development process of an organization.
CMM was originally developed for Software Development and Maintenance but later it was developed for
Systems Engineering
Supplier Sourcing
Integrated Product and Process Development
People CMM
Software Acquisition

## Slide 19
CMM measures the maturity of the software development process on a scale of 1 to 5
Level One :Initial
Level Two: Repeatable
Level Three: Defined
Level Four: Managed
Level Five: Optimizing

## Slide 21: WATERFALL MODEL
The Waterfall Model was the first Process Model to be introduced
Easy to understand and use
It is also referred to as a linear-sequential life cycle model
Each phase is signed off before moving to the next

## Slide 23: APPLICATION
Requirements are very well documented, clear and fixed
Product definition is stable
Technology is understood and is not dynamic
There are no ambiguous requirements
Ample resources with required expertise are available to support the product
The project is short

## Slide 24: PROS
Simple and easy to understand and use
Easy to manage due to the rigidity of the model. Each phase has specific deliverables and a review process
Phases are processed and completed one at a time.
Works well for smaller projects where requirements are very well understood
Clearly defined stages
Well understood milestones
Easy to arrange tasks
Process and results are well documented

## Slide 25: CONS
High amounts of risk and uncertainty
Difficult to manage complex project
Poor model for long and ongoing projects
It is difficult to measure progress within stages
Cannot accommodate changing requirements
Adjusting scope during the life cycle can end a project
Integration is done as a "big-bang” at the very end, which doesn't allow identifying any technological or business bottleneck or challenges early

## Slide 26: INCREMENTAL MODEL
The software is divided into separate modules(components) and each of those modules have separate set of water fall activities including requirement gathering and analysis design implementation deployment ad maintenance.

## Slide 27
Requirements are very well known
Product definition is stable
Technology is well understood
New version of an existing product
Porting an existing product to a new platform
Large organization with structured cross-functional teams
Communication channels are well established within the organization and with the customer as well

## Slide 30: pros
Customer feedback is received after the delivery of each component
Risk of requirement change is reduces
More flexible
easy to test and debug
Give quick result

## Slide 31: cons
Need proper plan to integrate the components
Need a proper design to integrate the components
More expensive as compared to water fall model